Initial Project Planning

| Team ID | MCA |
| --- | --- |
| Project Name | Heart Disease Risk and Patient Health Analysis |
| Maximum Marks | 4 Marks |

Product Backlog, Sprint Schedule, and Estimation

| Sprint | Functional Requirement (Epic) | User Story Number | User Story / Task | Story Points | Priority | Team Members | Sprint Start Date | Sprint End Date (Planned) |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | Data Preparation | USN-1 | As a data analyst, I can clean the patient data so that the analysis is accurate. | 5 | High | Data Analyst | 22-Sep-2026 | 02-Oct-2026 |
| Sprint-1 | Calculated Fields | USN-2 | As a clinical user, I can view patients by Age Group and BMI Category so that I can compare risk levels. | 3 | High | Data Analyst, Power BI Developer | 22-Sep-2026 | 02-Oct-2026 |
| Sprint-2 | Prevalence Analysis | USN-3 | As a healthcare manager, I can view overall heart disease prevalence so that I understand the scale of the problem. | 3 | High | Data Analyst | 05-Oct-2026 | 16-Oct-2026 |
| Sprint-2 | Segment Analysis | USN-4 | As a clinical user, I can compare heart disease prevalence by smoking, chest pain type, and family history so that I can identify high-risk groups. | 5 | High | Data Analyst, Power BI Developer | 05-Oct-2026 | 16-Oct-2026 |
| Sprint-3 | Risk Analysis | USN-5 | As a healthcare decision-maker, I can identify factors such as BMI, cholesterol, blood pressure, stress, smoking, and exercise linked with heart disease. | 8 | High | Data Analyst, Clinical Expert | 19-Oct-2026 | 30-Oct-2026 |
| Sprint-3 | Power BI Dashboard | USN-6 | As a healthcare manager, I can use an interactive Power BI dashboard so that I can support screening and patient outreach decisions. | 8 | High | Power BI Developer, Data Analyst | 19-Oct-2026 | 30-Oct-2026 |